Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | [Enter Team ID] |
| Project Name | AI-Powered Debt Relief & Financial Recovery Platform |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register for the application by entering my email and password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I can log into the application using my registered email and password. | 1 | High |  |
| Sprint-1 | Loan Management | USN-3 | As a borrower, I can add a new loan with outstanding amount, EMI, overdue duration, and monthly income. | 3 | High |  |
| Sprint-1 |  | USN-4 | As a borrower, I can view, edit, or delete my loan records from the dashboard. | 2 | Medium |  |
| Sprint-2 | Financial Health Analysis | USN-5 | As a borrower, I can view my EMI ratio and monthly surplus calculated automatically from my loan data. | 3 | High |  |
| Sprint-2 |  | USN-6 | As a borrower, I can see a debt stress score/level based on my financial profile. | 2 | High |  |
| Sprint-2 | AI Settlement Recommendation | USN-7 | As a borrower, I can receive a personalized settlement recommendation with reasoning. | 3 | High |  |
| Sprint-3 | AI Negotiation Letter Generation | USN-8 | As a borrower, I can generate a lender-specific negotiation email using AI based on my financial condition. | 3 | High |  |
| Sprint-3 |  | USN-9 | As a borrower, I can download or copy the AI-generated negotiation letter. | 1 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 01 Feb 2026 | 06 Feb 2026 | 8 | 06 Feb 2026 |
| Sprint-2 | 8 | 6 Days | 07 Feb 2026 | 12 Feb 2026 | 8 | 12 Feb 2026 |
| Sprint-3 | 4 | 4 Days | 13 Feb 2026 | 16 Feb 2026 | 4 | 16 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts